# Building Blocks Partnership

# Statement of intent

## Melton City Council

Melton City Council and the Department of Education have today committed to working in partnership to deliver infrastructure for up to 2,251 new funded kindergarten places by 2036 to support the Best Start, Best Start (BSBL) reforms.

To support this commitment, the State Government has provided in-principle support to co-contribute up to $78.4 million forearly childhood infrastructure projects across the Local Government Area (LGA), delivered by Council through to 2036.

This commitment follows work between the Department and Melton City Council to develop a Building Blocks Partnership Agreement, a forward plan for kindergarten infrastructure provision. This forward planning has ensured that all children in Melton have had access to two years of funded Kindergarten since 2023.

The first part of this package will see the State Government contribute $31.7m million across four major kindergarten infrastructure projects providing up to 948 new funded kindergarten places delivered by 2027.

| SA2 | Suburb | Year online | Kindergarten places |
| --- | --- | --- | --- |
| Rockbank - Mount Cottrell | Thornhill Park | 2023 | 237 |
| Fraser Rise – Plumpton | Fraser Rise | 2025 | 237 |
| Melton South - Weir Views | Weir Views | 2026 | 237 |
| Fraser Rise – Plumpton | Deanside | 2027 | 237 |

The second part of this package will see the State Government contribute up to $46.3m million across six major kindergarten infrastructure projects providing up to 1,303 new funded kindergarten places delivered by 2036. Up to $600k has also been committed to contriubute to Council’s pre-construction planning across all 10 projects.

| SA2 | Suburb | Year | Kindergarten places |
| --- | --- | --- | --- |
| Diggers Rest | Diggers Rest | 2028 | 237 |
| Rockbank – Mount Cottrell | Aintree | 2028 | 237 |
| Rockbank – Mount Cottrell | Rockbank | 2028 | 237 |
| Melton South - Weir Views | Weir Views | 2034 | 237 |
| Kuranjang-Toolern Vale | Kuranjang | 2035 | 237 |
| Melton West | Melton West | 2036 | 118 |

1

For further information on childhood infrastructure projects in the Melton Local Government Area please check the

Statement of Intent for Melbourne Archdiocese Catholic Schools Early Years Education (MACSEYE) https://www.education.vic.gov.au/Documents/childhood/providers/funding/Statement-of-Intent-MACSEYE.pdf

As part of the development of a Building Blocks Partnership Agreement, the Department and Council have signed a Building Blocks Partnership Memorandum of Understanding, which commits both parties, in-principle, to:

- commit to working together to plan and deliver infrastructure to support 15 hours of funded kindergarten for all three-year-old children and 30 hours of funded kindergarten for all four-year-old children across Victoria out to 2036.

- supporting the creation of up to 2,251new funded kindergarten places through co-investment

- an annual review of proposed projects, allowing project details (timings, scale, scope etc.) to be amended to reflect updated KISP data, enrolment data and local particulars.

This commitment is subject to:

- Melton City Council submitting projects to the Building Blocks Capacity Building grants program to confirm project scope and readiness to access the agreed state government funding contribution.

- changing requirements as a result of altered market conditions/supply and demand patterns over time, which parties will monitor together as part of the annual Building Blocks Partnership Project Schedule review.

## Building Block Partnership Agreements

Building Block Partnership Agreements are a strategic, in-principle agreement between State Government and councils and not-for-profits (NFPs) to deliver funded kindergarten places via infrastructure investment projects. The primary objectives of Building Block Partnership Agreements are to:

- Provide greater funding certainty for both State Government and partners about co-investment intentions in a forward pipeline of kindergarten infrastructure.

- Support State Government and partners to forward plan their infrastructure budgets and deliver facilities in line with kindergarten enrolment growth.

- Support the successful roll out of the reforms by identifying projects that will facilitate the delivery of additional kindergarten capacity over a multi-year period.

The Building Blocks Partnership Agreements form part of the Victorian Government’s BSBL Infrastructure Strategy.

## Best Start, Best Life infrastructure funding

The state government has committed to rolling out the Best Start, Best Life reforms across Victoria, which will support 15 hours of funded kindergarten for all three-year-old children and 30 hours of funded kindergarten for all four-year-old children across Victoria by 2036.

$14 billion has been committed to support the Best Start, Best Life reforms. This funding is used to co-invest in infrastructure with local councils, NFP kindergarten providers and other asset owners.