SCHOOL COUNCIL MINOR WORKS CONTRACT

COVERING PAGE

| Project Name | Flag Pole Project – <Insert School Name> |  |
| --- | --- | --- |

| Date of this Contract | <Insert the date that the last party (which should be the School Council) signs the Contract> |  |
| --- | --- | --- |

| Between the Principal | School Council Name: <Insert name of School Council> ABN: <Insert School Council ABN> |  |
| --- | --- | --- |
| And the Contractor | <Insert the Contractor’s registered Company Name> |  |
|  | of <Insert the Contractor’s registered Company Address> | ACN <Insert ACN> |  |
|  |  | ABN <Insert ABN> |  |
| Registered Building Practitioner Details |  |
| Category | <Insert category e.g. commercial builder> | Number | <Insert Building Practitioner registration number> |  |

| Contract Sum (exclusive of GST) |  |
| --- | --- |
|  | $<insert a lump sum amount (exclusive of GST) [Please note for schools with multiple campuses, if the Contract Sum exceeds $45,000 (exclusive of GST), the approval of the Victorian Schools Building Authority at the Department is required]> |  |

The Contractor will carry out the work under the Contract and otherwise comply with and be bound by this Contract.

The Principal will pay to the Contractor the Contract Sum, and any other sums which become payable under this Contract, in accordance with this Contract and otherwise comply with and be bound by this Contract.

The Contract between the Contractor and the Principal is effective even if the execution page following is only executed by the Contractor, provided the Principal, or the Principal’s Representative, has affirmed the contract by the issuing of a letter of acceptance or an instruction to commence work.

EXECUTION PAGE

PRINCIPAL

| Signature of School Council President |  | Signature of Witness |
| --- | --- | --- |
| Name of School Council President (print) |  | Name of Witness (print) |

CONTRACTOR

<Use this signing clause when the Contractor is a company incorporated in Australia with more than one director, delete if Contractor is not a company or is a company incorporated in Australia with a sole director>

| Executed by <Insert the Contractor’s registered Company Name> ACN <Insert the Contractor’s ACN> in accordance with section 127 of the Corporations Act 2001 |
| --- |
| Signature of director |  | Signature of director/company secretary |
| Name of director (print) |  | Name of director/company secretary (print) |

<Use this signing clause when the Contractor is a company incorporated in Australia with a sole director, delete if if Contractor is not a company or is a company incorporated in Australia with more than one director>

| Executed by <Insert the Contractor’s registered Company Name> ACN <Insert the Contractor’s ACN> in accordance with section 127 of the Corporations Act 2001 |
| --- |
| Signature of Sole Director and Company Secretary |  | Signature of witness |
| Name of Sole Director and Company Secretary (print) |  | Name of witness (print) |

<Use this signing clause when the Contractor is not a company s a company incorporated in Australia and does not have an ACN, delete if Contractor is a company incorporated in Australia with more than one director or is is a company incorporated in Australia with a sole director>

| Executed by <Insert the Contractor’s full name e.g John Smith> in the presence of: |
| --- |
| Signature of witness |  | Signature of Contractor |
| Name of witness (print) |  | Name of Contractor (print) |

ANNEXURE

| Item | Cl. |  |  |
| --- | --- | --- | --- |
|  | 43 | Works | Design, construction and installation of flag pole works as more specifically set out in the Contract Documents. |
|  | 3 | Site address | [Insert the address of the site for the Works e.g. school’s address] |
|  | 43 | Contract Documents | The Covering Page; The Execution Page; This Annexure; The Conditions of Contract; The drawings attached to or identified in Attachment 1 (if any); and The specification attached to or identified in Attachment 2 (if any). |
|  | 26 | Principal’s Representative | [Insert name of School’s representative / the person responsible for carrying out the School Council’s obligations under the Contract e.g. Joe Bloggs – Business Manager ] |
|  | 30 | Principal’s Details | Address | [insert School Council’s address] |
|  |  |  | Telephone Number | [insert phone number that Contractor can use to contact the School Council’s representative under this Contract] |
|  |  |  | Email address | [insert email address that Contractor can use to contact the School Council’s representative under this Contract]] |
|  |  | Contractor’s Representative | [insert name of person who will act as the Contractor’s Representative] |
|  | 30 | Contractor’s Details | Address | [insert Contractor’s address] |
|  |  |  | Telephone Number | [insert] |
|  |  |  | Email address | [insert] |
|  | 8 | Commencement Date | [insert the date on which Works are to commence] If no date is stated the date determined in accordance with the definition of this expression |
|  | 10 | Date for Practical Completion | [insert the date by which Works are to be complete] |
|  | 9 | Delaying Event | Inclement weather Contaminated Soil Non-Rippable Rock |
|  | 11 | Defects Liability Period | 12 months |
|  | 21 | Rate of Liquidated Damages | $……………………………………………per day OR Not applicable [This should either be a dollar value which represents the financial loss suffered by the school due to the Works failing to complete on time or the words ‘Not applicable’ should be inserted. Do not insert $0 or the word ‘Nil’.] If the words ‘Not applicable’ are stated the damages for late completion are determined in accordance with general principles of law |
|  | 14 | Principal Contractor – Appointment: | The Contractor is deemed to be appointed |
|  | 15 | Construction Risk Insurance Alternative | 1 x 2  |
|  | 15 | If Construction Risk Alternative 1: Excess: | Not Applicable |
|  | 15 | Public Liability Insurance Alternative | 1 x 2 |
|  | 15 | If Public Liability Alternative 1: The amount of Public Liability cover required: If Public Liability Alternative 2: Excess: | $10 million per occurrence |
|  | 16 | Retention amount | 5% of the initial Contract Sum to be retained by the Principal in accordance with clause 16 |
|  | 20 | Security | Retention moneys |
|  | 20 | Interest | The amount prescribed pursuant to the Penalty Interest Rates Act (1983) |
|  | 15.4 | Professional Indemnity Insurance – the amount of professional indemnity cover required: | Minimum coverage $1 million per claim |

CONDITIONS OF CONTRACT

PRIMARY OBLIGATIONS

- cONTRACTOR’S PRIMARy Obligations, RISKS and indemnities

The Contractor must:

- execute and complete the work under the Contract in accordance with the Contract Documents and any directions of the Principal;

- comply with all Legislative Requirements, all Industrial Requirements and all Policies and Procedures;

- not erect, display, affix or exhibit on or at the site any signs except for signs that comply with all laws and then only after obtaining the Principal’s written approval and all necessary planning and building permits from the relevant Government Agency; and

- otherwise comply with this Contract.

The Contractor agrees to the Contract Undertakings in performing its obligations.  Each Contract Undertaking is given full effect in its own right.  No individual Contract Undertaking will be read down by reason of the existence, or absence of any other Contract Undertaking.

The Contractor accepts the Contract Risks.

The Contractor indemnifies the Principal, and will keep the Principal indemnified, against all loss, damage, cost or expense suffered or incurred by the Principal by reason of any breach of this Contract by the Contractor or in any way connected with the carrying out of the work under the Contract, including:

- loss or damage to property of the Principal (including existing property in or upon which the work is being carried out); and

- claims by any person against the Principal, employees or agents of the Principal, the Department, employees or agents of the Department in respect of personal injury or death or loss of or damage to any property.

The entitlement of the Principal pursuant to this clause will be reduced proportionately having regard to any contribution of the Principal to any such loss, damage, cost or expense.

- Principal’s PRIMARY Obligations

The Principal must pay to the Contractor the Contract Sum adjusted in accordance with this Contract and otherwise comply with this Contract.

THE WORK UNDER THE CONTRACT

- Site

Provided that the Contractor has complied with its obligations in clause 33, 34 and 15, the Principal shall give the Contractor access to those portions of the site as may, from time to time, be necessary for carrying out the Works.

The Contractor:

- acknowledges and agrees that the:

- School may be operating during the period of the Works; and

- Contractor may be required to carry out the Works in and around an operating School; and

- shall do all things reasonably necessary to co-ordinate the Works within the operation of the School, including managing and programming the work under the Contract so as to minimise interference with the operation of the School.

- VARIATIONS

The Principal may direct the Contractor to carry out a Variation to the work under the Contract.  The Contractor must comply with any such direction.  The Contractor must not vary the work under the Contract except as directed by the Principal.  The Variation will be valued by the Principal and the Contract Sum will be adjusted, in accordance with clause 19.

The Principal may carry out, or engage others to carry out, any work which is deleted from the work under the Contract pursuant to a direction given under this clause.  The Contractor is not entitled to any compensation as a result of the Principal exercising this right.

- QUALITY OF MATERIALS AND WORKMANSHIP

Unless otherwise specified, all materials to be incorporated in the Works must be new and of a kind which is suitable for their purpose and consistent with the nature and character of the work under the Contract.

The work must be performed in accordance with recognised methods and standards of trade practice to a satisfactory level in accordance with the Contract Documents.  Construction methods and standards of finish must, except as otherwise specified in the Contract Documents, be in accordance with all relevant Australian Standards. The Principal may make a determination as to quality and quantity of the work.  The Contractor has the right to attend all examinations, inspections and measurements of the work.

The Contractor shall be represented on site at all times when any part of the work is being executed.  All work is to be carried out or supervised by experienced and qualified personnel.

The Contractor shall ensure that upon Practical Completion, the Works:

- comply with all Legislative Requirements;

- comply with all requirements under the Contract; and

- are fit for their intended purpose.

- DEFECTS

If the Contractor becomes aware of a Defect it must advise the Principal as soon as practicable.

If the Principal discovers or is made aware of a Defect, the Principal may:

- direct the Contractor to rectify the Defect at the Contractor’s expense;

- advise the Contractor that the Principal accepts the work as it is and reduce the Contract Sum by an amount which represents fair compensation to the Principal for the existence of the Defect; or

- after the expiration of the Defects Liability Period or after non compliance by the Contractor with a direction under paragraph (a), advise the Contractor that the Principal intends to engage others to rectify the Defect.

If the Defect is not rectified within the stated time, the Principal may rectify the Defect at the Contractor’s expense.  The reasonable cost incurred by the Principal in so doing shall be a debt due from the Contractor to the Principal which may be deducted or recovered by the Principal pursuant to clause 22.

The Principal may give a Direction under this clause 6 at any time before the issue of the Final Certificate under clause 12.

The Contractor must carry out rectification of Defects at times and in a manner causing as little inconvenience to the occupants or users of the Works as is reasonably possible.

6A.   DESIGN

If the Contractor is to undertake any design as part of the work under the Contract:

- the Contractor must develop the design and submit its design, comprising drawings, specifications, calculations and any engineering certificates required by the Principal for the construction of the Works (Design) for the Principal's review;

- the Principal may:

  - review any Design submitted (or resubmitted) by the Contractor; and

  - if it considers that any Design does not comply with the Contract or is not fit for its intended purpose, give written notice to the Contractor rejecting that Design,

not later than 15 Business Days after receipt;

- if the Principal rejects any Design because the Design does not comply with the Contract or is not fit for its intended purpose in accordance with clause 6A(b), the Contractor must resubmit the Design in accordance with clauses 6A(a) and 6A(b) until the Principal does not reject the Design;

- any Design prepared by the Contractor must comply with this Contract and be fit for its intended purpose;

- the Contractor must not proceed with any Design unless the 15 Business Days in clause 6A(b) has expired and the Principal has not rejected the Design in accordance with clause 6A(b)(ii) because the Design does not comply with the Contract or is not fit for its intended purpose in which case the Design will be deemed to have been approved by the Principal;

- without limiting clause 4, the Contractor must construct the Works in accordance with any Design submitted for review in accordance with clause 6A(a) and that has not been rejected; and

- any review, comments, consent to, approval or rejection by the Principal does not relieve the Contractor of its obligations under this Contract and the Contractor acknowledges that the Principal is relying on its skill and judgement in undertaking Design.

- SITE CLEANING

The Contractor must keep the site and the work clean and tidy and ensure that rubbish is regularly removed from the site.  On completion of the Works, the Contractor must remove from the site, all constructional plant, surplus materials, rubbish and temporary works of every kind and must leave the site of the Works, existing structures and areas adjacent thereto in as good a state of repair as when the work under the Contract commenced.

time

- Commencement, Progress, PROGRAMMING and Completion

8.1	Rate of progress

The Contractor must:

- where the Commencement Date is more than two (2) Business Days after the date of this Contract, give the Principal two (2) Business Days’ notice in writing of the date upon which it intends to commence execution of the work under the Contract;

- commence the work under the Contract by the Commencement Date;

- proceed with the work under the Contract with due expedition and without delay; and

- bring the work under the Contract to Practical Completion by the Date for Practical Completion.

  - Construction Program

Within five (5) Business Days of the date of this Contract, the Contractor must furnish a construction program to the Principal for approval.  A construction program is a statement in writing showing the dates by which or the times within which the various parts of the work under the Contract are to be executed or completed.  The Contractor shall not, without reasonable cause, depart from a construction program.

- Extension of Time and suspension

If the Contractor considers that a delay in the progress of the work under the Contract is likely to occur, or has occurred, it must give a written notice to the Principal of such occurrence.  This notice must be given as soon as practicable, and in any event, within two (2) Business Days (or such longer time as may be permitted by the Principal) of the occurrence of the event which may give or has given rise to the delay.  The notice must set out a description of the event which may give or has given rise to the delay, the date of commencement of the event, the nature, cause and likely extent of the delay and the basis of any claim for an extension of time.

The Contractor must take all reasonable steps to minimise the effect of any delay including, without limitation, reallocation of resources and the reprogramming of the work under the Contract.

If:

- progress of the work under the Contract is delayed such that the work might not reach the stage of Practical Completion by the Date for Practical Completion;

- the delay is caused by a Delaying Event; and

- the Contractor has otherwise strictly complied with this clause; then –

the Contractor shall be entitled to an extension of time for Practical Completion.

Where more than one event causes concurrent delays and at least one of those events, but not all of them, is not a Delaying Event, then, to the extent that the delays are concurrent, the Contractor shall not be entitled to an extension of time for Practical Completion.

If the Contractor gives the Principal a written claim for an extension of time for Practical Completion, the Principal shall assess the claim and shall grant a reasonable extension of time. In assessing a written claim for an extension of time for Practical Completion, the Principal shall have regard to the steps taken by the Contractor to mitigate the delay.   Notwithstanding that the Contractor has not made a claim for an extension of time for Practical Completion, the Principal may at any time and from time to time, extend the Date for Practical Completion for the benefit of the Principal. The Principal is not required to exercise its discretion reasonably or for the benefit of the Contractor.

A delay or failure by the Principal to grant a reasonable, or any, extension of time shall not cause the Date for Practical Completion to be set at large.

The Principal may suspend the whole or any part of the work under the Contract –

- because of an act or omission of the Principal;

- because of an act or omission of the Contractor;

- for the protection or safety of any person or property; or

- to comply with an order of a court.

The Contractor must immediately comply with such notice and suspend the progress of the whole or any part of the Works for such time as the Principal considers necessary. The Contractor must recommence the Works in accordance with any further written notice issued by the Principal to the Contractor.

If the extension of time granted by the Principal, or the suspension, is due to an act or omission of the Principal or an employee, consultant or agent of the Principal and the delay or the suspension causes the Contractor to incur additional costs, the Contractor shall be entitled to claim such additional costs.  Notwithstanding that the Contractor may not have claimed such additional costs, the Principal may value the additional costs as a variation pursuant to clause 4.  Additional costs are costs incurred and do not include overheads, profit or attendance.

The right of the Contractor to make a claim for extension of time pursuant to this clause and the entitlement to additional costs pursuant to the last paragraph of this clause, is the Contractor’s sole remedy in respect of any delay(s) or suspension.  The Contractor is not entitled to any additional increase or adjustment to the Contract Sum or any other monetary compensation or damages (including damages for breach of contract or negligence) as a result of any such delay or suspension.

If the Contractor wishes to suspend the whole or any part of the work under the Contract, the Contractor shall obtain the prior written approval of the Principal. The Principal may approve the suspension and may impose conditions of approval.

completion

- COMPLETION

When the Contractor is of the opinion that the work under the Contract has reached the stage of Practical Completion, the Contractor must advise the Principal in writing.  In giving this advice, the Contractor must also identify any claim which it may have against the Principal in relation to the carrying out of the work under the Contract (including claims in relation to breach of contract or negligence).  The Contractor must not bring any claim against the Principal which is not stated in the Contractor's advice.  The Principal will have no liability in respect of any claim which is not stated in the Contractor's advice.

Within five (5) Business Days of receipt of the notice of completion by the Principal from the Contractor, the Principal must:

- if it is satisfied that the work under the Contract has reached the stage of Practical Completion, issue a certificate to this effect; or

- if it is not satisfied that the work under the Contract has reached the stage of Practical Completion, advise the Contractor by notice in writing of the reasons for this.

The Contractor must, upon receipt from the Principal of a notice under 10(b) that the work under the Contract has not reached the stage of Practical Completion, promptly attend to the matters described in the notice.

When the Principal is satisfied that the work under the Contract has reached the stage of Practical Completion, the Principal may issue a certificate of practical completion, whether or not the Contractor has given a notice of completion to the Principal.

This clause will continue to apply until the Principal issues a certificate of practical completion.

- DEFECTS LIABILITY PERIOD

Upon certification by the Principal that the work under the Contract has reached the stage of Practical Completion, the Defects Liability Period shall commence.  Upon the issue of the certificate of practical completion, 50% of the Security will be released to the Contractor, unless the Principal determines a different percentage to be more just and equitable.

Subject to the Principal’s rights at law, the Contractor must, during the Defects Liability Period, rectify at its own expense all Defects which exist at the commencement of the Defects Liability Period or are notified in writing by the Principal during the Defects Liability Period or within ten (10) Business Days after the expiration of the Defects Liability Period. The Contractor must rectify the Defect within the time stated by the Principal or, if no time is stated, within ten (10) Business Days of the giving of the notice by the Principal or such longer time as may be agreed by the Principal.  The Principal may extend the Defects Liability Period for such time as the Principal determines to allow for the rectification of defects.

If the Defect is not rectified within the stated time, the Principal may either: (a) rectify the Defect at the Contractor’s expense, or (b) accept the work and clause 6(b) will apply.  The reasonable cost incurred by the Principal in proceeding with (a) shall be a debt due from the Contractor to the Principal which may be deducted or recovered by the Principal pursuant to clause 22.

- FINAL CERTIFICATE

Within ten (10) Business Days of the later of the expiration of the Defects Liability Period, the rectification of all Defects notified by the Principal, or the acceptance of defects under clause 6(b), the Contractor must forward its final claim in relation to the work under the Contract.  The Contractor shall include in that claim all moneys which the Contractor considers to be due from the Principal under or arising out of or in connection with the Contract or any alleged breach thereof.  After the expiration of the period for lodging a final claim, any claim which the Contractor could have made against the Principal and has not been made shall be barred.

Within ten (10) Business Days of receipt of the final claim, the Principal must issue to the Contractor a Final Certificate certifying the final amount, if any, due to the Contractor.

If the Contractor does not submit a final claim in accordance with this clause, the Principal may issue a Final Certificate which must include valuations of all claims made by the Contractor.  Such Final Certificate must be issued within twenty (20) Business Days after the expiration of the Defects Liability Period or any extended Defects Liability Period determined by the Principal under clause 11.

Where the Contractor submits a final claim, the Contractor releases the Principal from any claim which it has or might have had where that claim has not been included in the final claim.  Where the Principal issues a Final Certificate without the Contractor having submitted a final claim, the Contractor releases the Principal from any claim which it has or might have had where that claim has not previously been made against the Principal.

A Final Certificate is a payment certificate for the purposes of clause 16.  Within ten (10) Business Days of the issue by the Principal of the Final Certificate, the Principal shall release to the Contractor the remainder of the Security held by the Principal.

Unless either party, either before the Final Certificate has been issued or not later than ten (10) Business Days after the issue thereof, serves a notice of dispute under clause 24, the Final Certificate shall be evidence in any proceedings of whatsoever nature of satisfactory discharge of each party’s obligations in connection with the subject matter of the contract, except in the case of —

(a)	fraud, dishonesty or fraudulent concealment relating to the work under the Contract or any part thereof or to any matter dealt with in the said certificate;

(b)	any defect (including omission) in the work under the Contract or any part thereof which was not apparent at the end of the defects liability period, or which would not have been disclosed upon reasonable inspection at the time of the issue of the Final Certificate; or

(c)	any accidental or erroneous inclusion or exclusion of any work, plant, materials or figures in any computation or any arithmetical error in any computation.

liability

- CARE AND PROTECTION OF PROPERTY AND PERSONS

The Contractor must provide, erect and maintain all temporary works including barricades, guards, fencing, temporary roadways, footpaths, signs and lighting and anything else required by the relevant authorities or necessary for the protection of the Works, people or property or for the safety and convenience of the public and others including people who may use or occupy the site of the Works and must remove such temporary works when no longer required.

The Contractor must avoid interference with, or damage to property on or adjacent to the site of the Works and must provide temporary protection for and must repair and reinstate all damage caused thereto by the Contractor, its employees, agents, suppliers or Subcontractors, or the employees of any such agents or Subcontractors.

Until the commencement of the Defects Liability Period the Contractor shall be liable for any loss or damage to the Works from any cause whatsoever, except loss or damage caused by any negligent act, omission or default of the Principal, its servants or agents and must at his own cost make good any such loss or damage.

Without limiting the above, if urgent action is required to protect the work under the Contract, other property or people and the Contractor fails to take such action, the Principal may take the necessary action. If the action undertaken by the Principal should have been taken at the Contractor’s cost, the cost incurred shall be certified by the Principal and be a debt due and payable from the Contractor to the Principal. If time permits, the Principal shall give prior written notice to the Contractor of the Principal’s intention to take action under this paragraph.

- OCCUPATIONAL HEALTH AND SAFETY

The Contractor must not do anything, or fail to do anything it is otherwise obliged to do, which may result in the Principal being in breach of any OH&S Law.  The Contractor must immediately comply with any direction, instruction or requirement arising under or given pursuant to any OH&S Law. In carrying out the work under the Contract, the Contractor must, as far as practicable, ensure the health and safety of all persons.

Unless otherwise specified in the Annexure and where the contract sum exceeds the threshold level stated in the Occupational Health & Safety Regulations (2017), the Principal appoints the Contractor to be and is hereby appointed the Principal Contractor for the purposes or the requirements in such regulations.  In such a case the Contractor must comply with and discharge all obligations attaching to a Principal Contractor and the Contractor acknowledges that it has full authority from the Principal to discharge this function.  If the Contractor is not the Principal Contractor, the Contractor must cooperate with and comply with the directions of the Principal Contractor, where such Principal Contractor exists.

The Contractor must:

- prepare and maintain the Occupational Health and Safety Coordination Plan (where the Contractor has been appointed as the Principal Contractor);

- conduct a general hazard identification, risk assessment and control process in relation to the Works (controls shall be included in site safety rules);

- conduct a job specific hazard identification, risk assessment and control process at each place where the Works will be performed.  Control process shall be documented in safe work method statements for all high risk construction work as defined in the OH&S Law;

- train, induct and brief all the Contractor's employees, agents and subcontractors on safe work practices and their environmental and workplace health and safety obligations and responsibilities before they commence any work under the Contract, as is necessary to enable them to perform their work in a safe manner; and

- notify the Principal and the relevant regulatory authority of any incident involving a personal injury or breach of OH&S Law occurring during the performance of the Contract and must provide copies of all relevant documents with respect to the matter to the Principal (including all corrective actions).

14A.	INTELLECTUAL PROPERTY RIGHTS AND DATA

The Contractor warrants that any other design, materials, documents and methods of working provided by the Contractor will not infringe any patent, registered design, trademark or name, copyright or other protected right.

Ownership of intellectual property rights (other than third party intellectual property rights and intellectual property prepared or developed prior to the Commencement Date)-

- associated with the Works or developed in the course of performing the work under the Contract; and

- in the Data and any documentation provided by the Contractor under the Contract,

shall vest in the Principal.

The Contractor shall, if requested by the Principal, do all things and execute or ensure the execution of all documents reasonably required to give effect to this clause.

The Principal grants the Contractor a royalty free, non-exclusive, revocable licence to use any intellectual property rights vested in the Principal in accordance with clause 14A(a) and 14A(b) and to the Principal’s Background Intellectual Property solely for the purpose of carrying out the work under the Contract.

The Contractor grants to the Principal an irrevocable, royalty free, non-exclusive, transferable, perpetual licence (with a right to sub-licence) to use all third party intellectual property rights and to use the Contractor’s Background Intellectual Property associated with the Works and any documentation provided by the Contractor under the Contract for the installation, use, support, repair, maintenance or alteration of the Works or any addition to the Works by or on behalf of the Principal, which licence shall arise immediately upon the creation or incorporation of the relevant material in the Works and survive the termination of the Contract.

The Contractor undertakes that it has obtained or will obtain valid consent from all relevant authors in the creation of any documents or materials provided by the Contractor for the work under the Contract, including the Design, so that the use by the Principal or its assignees of such material will not infringe any Intellectual Property Rights or any author's moral rights under the Copyright Act 1968 (Cth).

insurances

- CONSTRUCTION RISK AND PUBLIC LIABILITY INSURANCE

The insurance obligations of the Contractor and the Principal are set out in this clause.  The Alternative applying for each of Construction Risk and Public Liability Insurance is set out in the Annexure.

Where the Contractor is required to effect policies of insurance under this clause 15, the policies must cover the Principal, the Contractor and all Subcontractors engaged from time to time in relation to the work under the Contract and must be maintained until the issue of the Final Certificate.  The Contractor must, on request of the Principal, promptly produce evidence of currency on all the policies required under this clause.

Where the Principal is required to effect a policy or policies of insurance under this clause 15, a copy of such policies may be inspected by appointment with the Principal’s Representative.

15.1	works INSURANCE

ALTERNATIVE 1  CONTRACTOR’S INSURANCE

Before commencing the work, the Contractor must effect a policy of insurance for the Works.   The insurance policy shall cover the Principal and the Contractor, covering loss or damage in relation to the work under the Contract for an amount not less than the total of the Contract Sum, plus 30%, and the value of materials provided by the Principal, temporary work under the Contract and materials, constructional plant and other things brought onto the site by or on behalf of the Contractor.

ALTERNATIVE 2  PRINCIPAL CONTROLLED INSURANCE

On or before the Commencement Date, the Principal shall effect a policy of insurance in relation to the Works which the Principal shall maintain until the issue of the Final Certificate.  The policy shall be in the joint names of the Principal, the Contractor and all Subcontractors in respect of material damage and third party legal liability.

The Contractor must make its own assessment of the cover afforded by the policy and the Principal makes no representation as to whether the policy might respond in any particular circumstance.  The Contractor must not do any act or omit to do any act which will result in the policy not responding.

The Contractor shall be responsible for the payment of any excess under the policy.  The amount of the excess is stated in the Annexure.

15.2	PUBLIC LIABILITY INSURANCE

ALTERNATIVE 1  CONTRACTOR’S INSURANCE

Before commencing the work, the Contractor must effect a policy of insurance which names the Principal as an insured covering public liability for an amount not less than $10 million for any single occurrence, unless a different amount is stated in the Annexure.

ALTERNATIVE 2  PRINCIPAL CONTROLLED INSURANCE

On or before the Commencement Date, the Principal shall effect a public liability policy of insurance in the joint names of the Principal and the Contractor which covers the Principal, the Contractor and all Subcontractors engaged from time to time in relation to the work under the Contract and which covers their liability to third parties.  The Principal shall maintain such policy until the issue of the Final Certificate.

The Contractor must makes its own assessment of the cover afforded by the policy and the Principal makes no representation as to whether the policy might respond in any particular circumstance.  The Contractor must not do any act or omit to do any act which will result in the policy not responding.

The Contractor shall be responsible for the payment of any excess under the policy.  The amount of the excess is stated in the Annexure.

15.3	INSURANCE OF EMPLOYEES

Before the Contractor commences the work under the Contract, the Contractor must effect and maintain for the duration of the Works workers compensation insurance to cover liability arising out of death of or injury to persons employed by the Contractor, including liability under statute and common law. The Contractor must procure that its Subcontractors also effect and maintain the insurance required under this clause 15.3.

15.4	PROFESSIONAL INDEMNITY INSURANCE

15.4.1 	If the Contractor is to undertake any design as part of the work under the Contract, before commencing the work under the Contract, the Contractor must effect and maintain a professional indemnity insurance policy. The policy must cover the Contractor in relation to the work under the Contract, be effected for an amount stated in the Annexure with an insurer and on terms approved by the Principal (which approval will not be unreasonably withheld). The Contractor shall maintain such policy until 10 years after the issue of the Final Certificate.

15.4.2	Notwithstanding clause 15.4.1, the Contractor is not required to procure and maintain a professional indemnity insurance policy in accordance with clause 15.4.1 if:

- it is unable to procure the required professional indemnity insurance; and

- the design is certified by an endorsed building engineer engaged by the Contractor and that building engineer holds the required professional indemnity insurance.

financial

- PAYMENTS

The Principal will pay to the Contractor the Contract Sum in accordance with and subject to this Contract.

The Contractor may, not more than monthly, submit to the Principal a progress payment claim, in a form satisfactory to the Principal.  If the second alternative is adopted pursuant to clause 17.5 the claim must show the value of the work carried out to date and incorporated into the Works.  The invoice for the claim must be in the form of a ‘tax invoice’ as defined in the relevant GST legislation, including supplying the Contractor’s Australian Business Number.  The GST component of the invoice shall be separately identified.

Within ten (10) Business Days of receipt by the Principal of a claim complying with this Contract and any documents which are required by this Contract to accompany a claim for payment, the Principal must determine the value of the claim and issue a payment certificate to the Contractor and the Principal.

A payment ‘certificate’ issued under this clause 16 is a payment ‘schedule’ for the purposes of the Building and Construction Industry Security of Payment Act (2002) (Vic) ('Security of Payment Act').  A reference to a payment certificate in this clause is a reference to a payment schedule, and vice versa.

The Principal must, within ten (10) Business Days of the issue of the payment certificate, pay to the Contractor the amount of the payment certificate, less any moneys that may be deducted by the Principal pursuant to this Contract.

The Principal may deduct the following moneys from the payment certificate:

- the retention amount if any stated in the Annexure;

- any progress payment already made in respect of work covered by that payment certificate; and

- any other amount that the Principal may be entitled to deduct.

The payment of moneys under a payment certificate shall not be evidence of the value of work or evidence that work has been executed satisfactorily but shall be payment on account only.

If required by the Principal, before final payment is made the Contractor must furnish a declaration that all wages due and owing to workers employed by the Contractor in association with the work under the Contract have been paid.

16A. SECURITY OF PAYMENT ACT

If the 'Security of Payment Act’ applies:

  - the Contractor must ensure that, within 24 hours after any notice is given or received under the Security of Payment Act by the Contractor or any subcontractors, a copy of that notice is given to the Principal;

  - the amount (if any) set out in a payment certificate or payment schedule is the amount of the 'progress payment' (as defined in the Security of Payment Act) which the Contractor is entitled to be paid; and

  - the parties agree that for the purpose of the Security of Payment Act, the authorised nominating authority shall be the Resolution Institute under section 42 of the Security of Payment Act to nominate persons to determine the adjudication application.

If the Principal becomes aware that a subcontractor is entitled to suspend work pursuant to the Security of Payment Act, the Principal may (in its absolute discretion) pay the subcontractor such money that is or may be owing to the Subcontractor in respect of that work, and any amount paid by the Principal shall be a debt due from the Contractor to the Principal.

The Contractor shall indemnify the Principal against all damage, expense (including legal costs), loss (including consequential and economic loss) or liability of any nature suffered or incurred by the Principal arising out of:

(v)	a suspension pursuant to the Security of Payment Act by a Subcontractor of work which forms part of the Works; or

(vi)	a failure by Contractor to comply with this clause 16A.

- GST

17.1 Definitions

Words or expressions used in this clause 17 which are defined in the A New Tax System (Goods and Services Tax) Act 1999 (Cth) ('GST Act') have the same meaning in this clause 17.

In addition to the definition of 'GST' in the GST Act, any reference to 'GST' also includes any voluntary or notional GST equivalent payments a party is obliged to make under or in relation to the National Tax Reform (Consequential Provisions) Act 2000 (Vic) or any successor legislation or equivalent legislation in another state ('NTR Act').

'Recipient' means the party acquiring the relevant supply.

'Supplier' means the party making the relevant supply.

17.2 GST Gross-Up

If the Supplier makes a supply under or in connection with this Contract on which GST is imposed, in whole or in part (not being a supply the consideration for which is specifically described in this Contract as inclusive of GST) then:

- the consideration payable or to be provided for that supply under this Contract but for the application of this Clause ('GST exclusive consideration') is increased by, and the Recipient of the supply must also pay to the Supplier, an amount equal to the GST payable on the supply ('GST Amount'); and

- the GST Amount must be paid to the Supplier by the Recipient without set off, deduction or requirement for demand, at the same time as the GST exclusive consideration is payable or to be provided, subject to the Supplier giving the Recipient a tax invoice in respect of that taxable supply.

17.3 Payments and Reimbursements

If a payment to a party under this Contract is a reimbursement or indemnification, calculated by reference to a loss, cost or expense incurred by that party, then the payment will be reduced by the amount of any input tax credit to which that party, or the representative member of a GST group of which that party is a member, is entitled for that loss, cost or expense.

If a payment is calculated by reference to, or as a specified percentage of, another amount or revenue stream, that payment shall be calculated by reference to, or as a specified percentage of, the amount or revenue stream exclusive of GST.

17.4 Adjustments

If an adjustment event arises in respect of a supply made under or in connection with this Contract, then:

- the Supplier must issue an adjustment note to the Recipient within 7 Days of the adjustment event occurring or otherwise as soon as it becomes aware of the adjustment event, outlining the revised amount of GST payable in respect of that supply ('Corrected GST Amount');

- if the Corrected GST Amount is less than the previously attributed GST Amount, the Supplier shall refund the difference to the Recipient within 15 Days of the adjustment note being issued by the Supplier; and

- if the Corrected GST Amount is greater than the previously attributed GST Amount, the Recipient shall pay the difference to the Supplier within 15 Days of the adjustment note being issued by the Supplier.

# 17.5	Tax Invoice agreement

The Contractor and the Principal agree, in relation to supplies made under this Contract, that:

- the Contractor shall provide the Principal with a tax invoice for the supply; and

- the Principal shall not be obliged to make payment to the Contractor under clause 16, until the Contractor has complied with its obligation under the previous paragraph.

- RATES

If the Principal has accepted rates in respect of all or part of the work under the Contract, the Contract Sum includes the amount ascertained by multiplying the measured quantity of each section or item of work actually carried out under this Contract by the accepted rate for that section or item.  Such rates are exclusive of GST but are inclusive of all other costs, expenses, insurances, duties, imposts, charges and taxes payable by the Contractor.

- VALUATION

Where this Contract requires a matter to be valued under this clause or where this Contract does not otherwise provide for the valuation of a matter, the matter shall be valued as follows:

- where the matter can be valued by the application of rates accepted by the Principal, by the application of those rates;

- where there are no relevant rates, the Principal shall determine a reasonable value.

- SECURITY

Security shall be in the form and amount stated in the Annexure (or other form approved by the Principal in writing) and shall be in accordance with clause 16, clause 11 and clause 12.

The Principal may call upon the Security to satisfy any debt owed by the Contractor to the Principal under this Contact.  The Contractor agrees that it will not take any action against the Principal with a view to preventing the Principal calling upon the Security.  If the Principal calls upon the Security in circumstances when it was not entitled to do so the Principal will only be liable to return to the Contractor the amount called together with interest on that amount from the date of receipt by the Principal to the date of repayment to the Contractor such interest being at the rate set in the Annexure.  In all other circumstances, the Principal shall own any interest earned on retention moneys.

If the Contractor does not comply with this clause the Principal may withhold moneys otherwise due to the Contractor until the Contractor complies with this clause.

- LIQUIDATED DAMAGES

If the Contractor fails to bring the work under the Contract to the stage of Practical Completion by the Date for Practical Completion, the Contractor shall be indebted to the Principal for liquidated damages calculated at the rate set out in the Annexure for every day after the Date for Practical Completion to and including the Date of Practical Completion or the date that the Contract is terminated, whichever first occurs.

The parties agree that the liquidated damages at the rate stated in the Annexure constitute a fair and reasonable pre-estimate of the loss that will be suffered by the Principal.

The amount of liquidated damages under this clause shall be a debt due from the Contractor to the Principal, and may be deducted by the Principal pursuant to clause 22.

The Principal may deduct from moneys otherwise due to the Contractor, the amount in respect of which the Contractor is indebted to the Principal in respect of liquidated damages and an amount, being the Principal’s estimate of the amount in respect of which the Contractor might become indebted in respect of liquidated damages.  If, after the Contractor has paid or the Principal has deducted liquidated damages or held money on account of liquidated damages, the time for Practical Completion is extended, the Principal must, at the time of the next progress payment, repay to the Contractor any liquidated damages paid or deducted or any money held on account of liquidated damages in respect of the period to and including the new Date for Practical Completion.

Should no amount for liquidated damages be referred to in the Annexure the Principal is entitled to damages from the Contractor under general principles of law.

- RIGHT OF PRINCIPAL TO RECOVER MONEY

Any debt due from the Contractor to the Principal under this Contract may be deducted by the Principal from any sum which is or may become due and payable to the Contractor and if the debt exceeds such sum, from the Security.

Nothing in this clause or the preceding clause affects the right of the Principal to otherwise recover from the Contractor the whole of the debt or any balance owing in respect thereof.

default

- DEFAULT

If the Contractor commits a Performance Default the Principal may give a notice in writing requiring the Contractor to show cause why the Principal should not proceed in accordance with its rights upon a Termination Default.  The Contractor must, within the time specified in the notice (or if no time is specified within five (5) Business Days) give good reason why the Principal should not proceed in accordance with its rights upon a Termination Default.  If the Contractor does not give good reason within the required time, the Principal may proceed as if there had been a Termination Default.  Following the giving of the notice to show cause the Principal may suspend payment under this Contract until the notice has been responded to in accordance with this Contract.

If the Contractor commits a Termination Default the Principal may suspend payment under this Contract and may, by notice in writing, take the whole or any part of the work under the Contract remaining to be completed out of the hands of the Contractor, exclude the Contractor from the site and complete that work by any other means.  On completion of the work, the Principal must certify the cost incurred by it in completing the work.  Should the amount so certified be greater than the further amount which would have been paid to the Contractor if the whole of the work under the Contract had been completed by the Contractor, the difference between the two amounts shall be a debt due from the Contractor to the Principal, recoverable under clause 22.

disputes

- SETTLEMENT OF DISPUTES

Any Dispute shall be notified in writing by either party to the other party.  The notice must set out details of the Dispute.

Within (10) Business Days of receipt of a notice of dispute, representatives from each party must meet to attempt to resolve the Dispute.  At any such conference, each party must be represented by a person having the authority to agree to a resolution of the dispute.

If the Dispute or difference continues then, within 10 Days after the above conference, the parties must endeavour to settle the dispute by mediation. The mediation is to be conducted by a mediator independent of the parties, appointed by agreement between the parties or, failing agreement, by a person appointed by the chairperson of the Resolution Institute, Victorian Chapter or the chairperson’s nominee.

No Dispute may be referred to litigation before the above conference has occurred and mediation has been attempted.

The parties will continue to perform their obligations under the Contract despite the existence of a Dispute.

administration

- Directions

The Principal may give Directions to the Contractor and the Contractor must comply with the Directions.  In giving a Direction, or after the giving of a Direction, the Principal may nominate a time within which the Direction must be complied with.  Subject to this clause the Contractor must comply with a Direction within the time nominated by Principal.

If the Contractor believes compliance with a Direction will result in the Contractor being entitled to Relief, the Contractor must, within two (2) Business Days of the Direction or prior to complying with the Direction (whichever is the earlier) advise the Principal of this.  Upon receipt of this advice from the Contractor, the Principal may confirm or revoke the Direction.  In confirming the Direction the Principal is not accepting the Contractor’s entitlement to Relief as claimed by the Contractor.  The Contractor’s entitlement to Relief, if any, will be determined in accordance with clause 9 or 19 of this Contract (as may be relevant).  If the Contractor does not comply with this clause the Contractor is not entitled to any Relief by reason of the giving of the Direction or compliance with the Direction.

- PRINCIPAL’S REPRESENTATIVE

The Principal may from time to time in writing appoint a representative to exercise any functions of the Principal and to perform the role of the Principal’s Representative under this Contract.

- ASSIGNMENT AND CONTRACTING

The Contractor must not assign the whole of this Contract without the written approval of the Principal.  The Contractor must not sub-contract any part of the work under the Contract without the written approval of the Principal.  Approval to subcontract shall not relieve the Contractor from any liability or obligation under the Contract. Sub-contract conditions of contract and payment obligations must be compatible with this Contract.

The Principal may, in its absolute discretion and at any time, do one of the following:

- assign any or all of the rights or benefits which it enjoys under this Contract to any other person or persons;

- assign this Contract to any other person; or

- require the Contractor to enter into a deed of novation whereby this Contract is novated from the Principal to another person or persons nominated by the Principal.

- CONTRACTOR’S PERSONNEL

The Contractor must at the request of the Principal immediately remove from the site any person engaged thereon who may, in the opinion of the Principal, be incompetent or misconduct themselves and such person must not be engaged again on the site without the permission of the Principal.

- REGISTRATION

Whenever any plant or equipment or any of the Contractor's staff is required to be registered or licensed or to hold any permit or certificate or any exemption certificate or other qualification, the Contractor at its expense must ensure that the legislation is complied with and proof thereof must be produced to the Principal on request.

The Contractor must, on the written request of the Principal, produce evidence that all on-site employees of the Contractor and Subcontractors have current registration with COINVEST (Long Service Leave) (where appropriate), and when requested to do so, produce wages books, receipts, evidence of tax deductions for PAYE and any other item which may reasonably be requested by the Principal.

- NOTICES

Any notice to be given or served upon the Principal or the Contractor shall be in writing and may be delivered by mail or transmitted by email to the addresses or numbers specified in the Annexure.  Any notice that has been posted shall be deemed to have been duly received at the time at which in the ordinary course of post it would have reached that address (which shall be no later than 8 Business Days after posting).  Any notice transmitted by email shall be deemed to have been received upon completion of transmission if completed on or before 5:00 pm on a Business Day or at 9:00 am on the next Business Day if completed after 5:00 pm on a Business Day or a day which is not a Business Day.

- PRIVACY

The Contractor agrees in respect of Personal Information held in connection with this Contract:

- that it shall be bound by the Information Privacy Principles and any applicable Code of Practice with respect to any act done or practice engaged in by the Contractor for the purposes of this Contract, in the same way and to the same extent as the Principal would have been bound by the Information Privacy Principles and any applicable Code of Practice in respect of that act or practice had it been directly done or engaged in by the Principal; and

- to immediately notify the Principal where it becomes aware of a breach of clause 31(a) by it or any of its agents or employees.

This clause 31 shall continue to have effect after the termination or expiration of this Contract.

- CONFIDENTIALITY and auditing

Except as required by law, the Contractor must, and must procure that its Subcontractors, officers, employees and agents keep confidential and not disclose to any third party the Confidential Information.

Where requested by the Principal, the Contractor must, and must procure that its Subcontractors permit a public audit by an auditor or any person nominated by the Principal at the Contractor’s cost.

- Requirement for Working with Children and Police Checks

The Contractor must (and must ensure that all persons engaged or used by it to carry out the Works):

- have undertaken a satisfactory working with children check if required pursuant to the Worker Screening Act 2020 (Vic) or as otherwise requested by the Principal;

- if required by the Principal, have undertaken a satisfactory police records check; and

- have met any additional relevant legal requirements and policies of the Principal, School and/or Department in relation to the suitability of persons to work with children or within the precinct of the School as advised by the Principal.

The Contractor must ensure the terms and conditions of employment of any staff or of engagement of any contractor for the purpose of carrying out the Works are consistent with the above obligations.

- Child Safe Standards

The parties acknowledge and agree that Victorian government schools are committed to:

- creating child safe environments;

- protecting students from abuse or harm in the school environment, managing the risk of child abuse, providing support to a child at risk of child abuse and responding to incidents or allegations of child abuse in accordance with their legal obligations, including Child Safety Laws.

This clause only applies to the extent that the Contractor (and its Associates) are engaged in Child-connected work.

The Contractor acknowledges that the Principal and School Staff are required to comply with Child Safety Laws, the Ministerial Order and School Council Child Safety Policies.

If the Contractor is an Applicable Entity under the Child Wellbeing and Safety Act 2005 (Vic), it warrants to the Principal that it:

- is compliant and will continue to comply with Child Safety Laws; and

- will immediately provide the Principal with copies of any documents or information in respect to any compliance action taken by any regulatory authority in connection with child safety against the Contractor (or its Associates).

The Contractor (and its Associates) must:

- if applicable (whether or not the Contractor must itself comply with Child Safety Laws), comply with any relevant School Council Child Safety Policies; and

- comply with any reasonable direction by the Principal in respect to compliance by the Principal, School Staff and/or the Contractor with any Child Safety Laws or any relevant School Council Child Safety Policies.

The Principal may terminate this Contract immediately if, in the Principal’s reasonable opinion, it determines at any time that:

- there is a breach of any Child Safety Laws caused by, or in any way connected with, the Contractor or its Associates; or

- the Contractor or any of its Associates are not suitable to engage in Child-connected work for the purposes of the Principal and School Staff's compliance with the Child Safety Laws or relevant School Council Child Safety Policies.

- CONFLICTS OF INTEREST

- The Contractor warrants to the Principal that neither it, nor any contractor, consultant or employee of the Contractor has, at the date of submission of the Contractor’s tender in respect of the Contract, any conflict of interest or duty in relation to the work under the Contract.

- If the Contractor becomes aware of any circumstances, arrangements, corporate relationships or understandings that constitute, or may reasonably be considered to constitute, an actual, potential or perceived conflict of interest or duty of the Contractor or any contractor, consultant or employee of the Contractor, the Contractor must immediately notify the Principal and describe how it proposes to manage any such actual, potential or perceived conflict of interest or duty.

- The Principal may direct the Contractor in relation to a conflict of interest or duty of the Contractor in relation to the work under the Contract.  The Contractor must comply with any direction of the Principal given under this clause 35.  The Contractor will not be entitled to make any claim (including a claim for an extension of time or a Variation) against the Principal for complying with the requirements of, or a direction given under, this clause 35.

- A failure to comply with this clause 35 shall constitute a Performance Default.

- This clause 35 shall survive the expiry or termination of the Contract.

- SUPPLIER CODE OF CONDUCT

The Contractor acknowledges that:

- the Supplier Code of Conduct is an important part of the State of Victoria’s approach to procurement and describes the State’s minimum expectations regarding the conduct of its suppliers;

- it has read and aspires to comply with the Supplier Code of Conduct; and

- the expectations set out in the Supplier Code of Conduct are not intended to reduce, alter or supersede any other obligations which may be imposed on the consultant, whether under this Contract or any Legislative Requirement.

- PERMITTED DISCLOSURE

Despite anything else in this Contract:

- the Principal may disclose the terms of this Contract to the public (including as required in order for the Principal to comply with the Contract Management and Contract Disclosure Policy), provided such disclosure does not involve disclosure of trade secrets or proprietary information of a party where disclosure would result in a significant commercial disadvantage to the Contractor;

- if requested by the Auditor-General or the Ombudsman of the State of Victoria in the course of performing their statutory duties, Confidential Information and the terms of this Contract may be disclosed to the Auditor-General or the Ombudsman by the Principal as the case may be; and

- Confidential Information and the terms of this Contract may be disclosed by the Principal to the Minister, and that Minister’s staff, responsible for the portfolio under which the Works and this Contract operates.

- No inducements

The Contractor will not, and will ensure that its Associates will not, directly or indirectly, offer, promise, agree to pay, give, accept, or solicit anything of value (including to or from any third party) in order to secure any reward or improper benefit other than payment for the performance of its obligations under this Contract.

The Principal may terminate this Contract immediately on notice, in writing, to the Contractor if the Contractor or any of its Associates are found to have engaged in any conduct under clause 35 and recover the amount of any loss resulting from such termination as a debt due from the Contractor.

- ELECTRONIC SIGNING

By the Contractor signing this Contract:

- each director or secretary (as applicable) consents to electronic execution of this Contract (in whole or in part);

- represents that they hold the position or are the person named with respect to their execution; and

- authorises any other director or secretary (as applicable) to produce a copy of this document bearing his or her signature for the purpose of signing the copy to complete its execution under section 127 of the Corporations Act.

The copy of the signature appearing on the copy so executed is to be treated as his or her original signature.

- ENTIRE AGREEMENT AND NO RELIANCE

The Contract -

- constitutes the entire agreement between the parties; and

- supersedes and cancels any contract, deed, arrangement, related condition, collateral arrangement, condition, warranty, indemnity or representation imposed, given or made by a party (or an agent of a party) prior to the Date of this Contract.

The Contractor acknowledges that in entering into the Contract it has not relied on any representations made by the Principal (or its agents or employees) other than matters expressly set out in the Contract

- PRIORITY OF DOCUMENTS

Inconsistencies between the terms of this Contract will be resolved in the following order of priority –

- the Conditions of Contract (excluding any attachment)

- the Annexure;

- Attachment 1 - Drawings; and

- Attachment 2 - Specifications.

DEFINITIONS & INTERPRETATIONS

- Definitions and Interpretations

In this Contract:

“Applicable Entity” has the meaning given to it under section 3 of the Child Wellbeing and Safety Act 2005 (Vic);

“Associates” means, in respect of a party, any officer, employee, agent, contractor, subcontractor, consultant, advisor, invitee, licensee or servant of that party to the extent that such person or entity is performing an act or a function directly related to this Contract;

“Background Intellectual Property” means any Intellectual Property Rights developed by a party other than for the work under the Contract, the Works, otherwise in respect of the Contract or prior to the date of this Contract that is used for the work under the Contract;

“Business Day” means a day that is not:

- a Saturday or Sunday; or

- a day that is wholly or partly observed as a public holiday throughout Victoria;

“Child-connected work” has the meaning given to it in section 4 of the Ministerial Order;

“Child Safety Laws” means any laws that in any way relate to child safety, including the Child Safety and Wellbeing Act 2005 (Vic);

“Commencement Date” means the earlier of the expiration of five (5) Business Days from the Date of this Contract or the date nominated in the Annexure (if any) or such other date as is nominated in writing by the Principal’s Representative;

“Code of Practice” means a code of practice as defined in, and approved under, the Privacy and Data Protection Act 2014 (Vic);

“Confidential Information” means all information and materials, in any form concerning the Principal, the Works, the Contract or which the Principal indicates to be confidential, but does not include information in the public domain (other than due to a breach of confidentiality by any person) and includes any information (regardless of its form) that is:

- personal information (as that term is defined in the Privacy and Data Protection Act 2014 (Victoria)) relating to students of the School or personnel of the School and/or Principal and either of their Associates;

- business information relating to the School and/or Principal; and

- all copies of the information, notes or other records referred to in paragraphs (b) and (c) above;

“Contaminated Soil” means any waste which constitutes category A, category B, category C or category D waste as those terms are defined in the Environment Protecting (Industrial Waste Resource) Regulations 2009 (Vic);

“Contract” means the agreement between the Principal and the Contractor constituted by the Contract Documents:

“Contract Documents” means the documents described as such in Item 3 of the Annexure;

“Contract Management and Contract Disclosure Policy” means the policy of the Victorian Government for publication of details of contracts entered into by Victorian Government departments or any successor policy (including variations);

“Contractor” means the person bound to execute the work under the Contract and named in the Covering Page as such;

“Contract Risks” means all risks associated with the carrying out of the work under the Contract (whether ascertainable or not) including, without limitation risks associated with or arising in relation to:

- all Industrial Requirements;

- subject to clause 9, all delays, cost increases, re-execution of work or modification of the methodology for the carrying out of the work under the Contract caused by:

- adverse site or weather conditions;

- the physical conditions and characteristics of the site (including sub-surface, latent conditions or hidden defects and asbestos or contamination of any kind) and its surroundings;

- the work under the Contract progressing at a rate different than may have been anticipated by the Contractor; or

- the availability and occupation of part of the work under the Contract as described in this Contract; and

- the availability of labour or materials necessary for the carrying out of the work under the Contract;

“Contract Sum” means the amount described as such on the Covering Page;

“Contract Undertakings” means the following undertakings to which the Contractor agrees in performing its obligations.  The Contractor:

- will at all times be suitably qualified and experienced, and will exercise due skill, care and diligence in the execution and completion of the work under the Contract;

- has taken into account all of the Contract Risks, and the costs of bearing those risks;

- has made proper allowance in the Contract Sum for:

- all matters contained in or capable of inference from this Contract;

- all matters which might impact upon the Contractor’s ability to complete the work under the Contract or to complete the work within any particular time, cost or quality constraints; and

- the Contract Risks;

- has informed itself as to all matters which might impact on the Contract Risks;

- has, or will be able to, obtain all the necessary consents, permits or authorities necessary in order for the Contractor to carry out the work under the Contract;

- has carefully examined the Contract Documents and there are no ambiguities or discrepancies in the Contract Documents;

- owns (or is otherwise entitled to use) the copyright or other intellectual property in relation to the Works.

- is not insolvent within the meaning of the Corporations Act 2001 (Cth) or otherwise and there is no unfulfilled or unsatisfied judgment or Court order outstanding against the Contractor;

- if required by law, is a registered Building Practitioner (within whatever category as is necessary so as to permit the Contractor to enter into this Contract), pursuant to the Building Act (1993), and its registration has not been suspended;

- shall execute and complete the work under the Contract in accordance with the Design so that the Works, when completed, shall be fit for their intended purpose; and

- if required by law, carries the insurance required under the Building Act (1993);

- in the offer by the Contractor , in any interview or discussion leading up the entering of this Contract or in response to any request from the Principal, has provided accurate and complete information and has not provided any false , inaccurate or misleading information or failed to provide any material information relevant relevant to the Contractor’s ability to carry out the work under the Contract; and

- will comply fully with all of its obligations under this Contract;

“Date for Practical Completion” means:

- where the Annexure provides a date for Practical Completion, that date; or

- where the Annexure provides a period of time for Practical Completion, the last day of that period,

but if any extension of time for Practical Completion is granted by the Principal or allowed in any arbitration or litigation, it means the date resulting therefrom;

“Date of Practical Completion” means the date on which Practical Completion was reached as determined by the Principal (acting reasonably);

“Date of this Contract” means the earlier of the date of acceptance by the Principal of any offer from the Contractor to carry out the work under the Contract or the date upon which this Contract was executed by the Contractor and the Principal;

“Day” means calendar day;

“Defect” any work or material that is not in accordance with this Contract, any work or material which is required to be performed or provided as part of the work under the Contract that has not been performed or supplied, or any damage to the Works for which the Contractor is responsible under clause 13;

“Defects Liability Period” means the period commencing in accordance with clause 11 and ending at the expiration after the period described as such in the Annexure;

“Delaying Event” means any act, omission or default by or on behalf of the Principal or any other event nominated in the Annexure;

“Department” means the Department of Education and Training in the State of Victoria;

“Design” has the meaning given in clause 6A(a);

“Direction” includes agreement, approval, authorisation, certificate, decision, demand, determination, explanation, instruction, notice, order, permission, rejection, request or requirement;

“Dispute” means any dispute or difference which is in any way connected with, or arises out of or in relation to this Contract (including the interpretation or termination of this Contract) or the Works, whether that dispute arises before or after the ending of this Contract;

“Final Certificate” has the meaning in clause 12;

“Government Agency” means any government or any public, statutory, governmental, semi-governmental, local governmental or judicial body, entity or authority and includes a Minister of the Crown or the Commonwealth of Australia and any person, body, entity or authority exercising a power pursuant to an Act of Parliament.

"GST" has the meaning in clause 17;

“Industrial Requirements” means any requirement (whether legislative or merely reflective of good industrial practice) including, without limitation any requirement, obligation or prohibition arising under the Accident Compensation Act (1985) (Victoria) and the Workplace, Injury Rehabilitation and Compensation Act (2003) (Victoria) ; and

- the Construction Industry Long Service Leave Act (1997) (Victoria); and

- any Code of Conduct which is included in or referred to in this Contract or which is a Contract Document; and

- any Compliance Code issued from time to time pursuant to the Occupational Health and Safety Act (2004) (Victoria);The definition  and

- any Enterprise Bargaining Agreement executed between the Contractor and any relevant union;

“Information Privacy Principles” means the principles so identified and set out in the Privacy and Data Protection Act 2014 (Victoria);

"Intellectual Property Rights” means any patent, registered design, trademark or name, copyright or other protected right;

“Legislative Requirements” means all requirements in relation to the Works, or the conduct of the Contractor in carrying out the work under the Contract, including all relevant  laws, orders, awards, certificates, licences, consents, permits, approvals and requirements of organisations having jurisdiction in connection with the carrying out of the work under the Contract, and the Code of Practice for the Building and Construction Industry published by the Government of Victoria and the payment of any fees and charges payable in connection with the foregoing;

“Ministerial Order” means Ministerial Order 870 entitled “Child Safe Standards – Managing the risk of child abuse in schools” (as amended from time to time);

“Non-Rippable Rock” means:

- in the context of Rock encountered in service trenches and/or footings, Rock that cannot be ripped, broken or removed by mechanical means using a 20 tonne excavator; and

- in the context of all other Rock, Rock that cannot be ripped, broken or removed by mechanical means by using a D8 bulldozer, D9 ripper or 30 tonne excavator;

“OH&S Law” means the Occupational Health & Safety Act (2004) (Victoria) and or the Occupational Health & Safety Regulations (2017)

“Performance Default” means a circumstance where the Contractor:

- commits a substantial breach of this Contract; or

- commits a breach of its obligations, or the Department or Principal are of the reasonable belief that the Contractor has committed a breach of its obligations, with regard to any grant funding or other monies provided to it by the Department or the Principal for the purposes of carrying out any part of the work under the Contract; or

- refuses or fails to comply with any Direction issued under the Contract;

“Personal Information” means information or an opinion (including information or an opinion forming part of a database) that is recorded in any form and whether true or not, about an individual whose identity is apparent, or can reasonably be ascertained, from the information or opinion;

“Policies and Procedures” means all policies and procedures issued by the Principal from time to time in relation to the work under the Contract of the type being performed under this Contract or the conduct of a person such as the Contractor in carrying out such work;

“Practical Completion” means that stage in the execution of the work under the Contract when:

- the Works are complete except for minor omissions and minor defects;

- those tests which are required by this Contract to be carried out and passed before the work under the Contract reach Practical Completion, have been carried out and passed;

- the Contractor has delivered to the Principal the following:

- all original warranties;

- all notices, permits, approvals and certificates required to be obtained from relevant authorities; and

- documents and other information required under this Contract which, in the opinion of the Contractor, are essential for the use, operation and maintenance of the Works;

- the Contractor has:-

- thoroughly cleaned the site on which the Works are being executed and the Works; and

- connected or reconnected all services relevant to the Works;

“Principal” means the party described as such in the Covering Page;

“Principal’s Representative” means the person described as such in the Annexure or the person otherwise appointed by the Principal from time to time;

“Rock” means any natural or artificial material encountered during excavation which cannot be removed until broken up by mechanical means, including by earth moving machinery, excavators, rippers, jack-hammers or percussion drills;

“Relief” means the payment of money, an extension to the Date for Practical Completion, some other relief from the obligations otherwise arising under this Contract, or damages for breach of contract or negligence;

“School” means the School which the School Council represents;

“School Council” means the School Council stated in the Annexure;

“School Council Child Safety Policies” means any relevant School Council policies, codes, guidelines or associated documents that in any way relate to child safety, including any policies, codes, guidelines or associated documents that the School produces for the purpose of meeting its minimum child safety standards pursuant to section 5 of the Ministerial Order;

“School Staff” has the meaning given to it in section 4 of the Ministerial Order;

“Security” means security in the amount and form shown in the Annexure;

“Subcontractor” means any subcontractor engaged by the Contractor to perform the work under the Contract or any part of the work under the Contract;

“Supplier Code of Conduct” means the Code of Conduct issued by the Victorian Government for supplier providing goods or services to the Victorian Government, as amended from time to time;

“Termination Default” means a circumstance where the Contractor:

- being an individual, commits an act of bankruptcy, has a bankruptcy petition presented against it or is made bankrupt;  or

- being a company, is placed under official management, has a receiver, liquidator, controller or administrator appointed to it, enters into a scheme of arrangement with its creditors or has a winding up order made in respect of it; or

- has its registration under the Building Act (1993) cancelled or suspended; or

- fails to respond (in accordance with this Contract) to a notice to show cause upon the occurrence of a Performance Default; or

- abandons the Works.

“Variation” means any:

- increase, decrease or omission from any part of, or all of the work under the Contract;

- change in the character or quality of any material or work or of anything described in the Contract Documents; or

- additional work.

“work under the Contract” means the work which the Contractor is or may be required to execute under the contract, as generally described in the Contract Documents, and includes variations, remedial work, constructional plant and temporary work under the Contract.  It includes any other work which:

- should reasonably have been anticipated by an experienced and competent Contractor as being necessary for the carrying out of the work described in the Contract Documents; or

- was otherwise capable of inference from the Contract Documents; and

“Works” means the whole of the work to be executed in accordance with the Contract, including variations provided for by the Contract, which by the Contract, is to be handed over to the Principal.

Attachment 1 – Drawings

<Attach Drawings OR a list of the Drawings (Title, Date, Revision No.>]

Attachment 2 – Specification

<Attach Specification OR a description of the Specification (Title, Date, Revision No.>

[Contact the DET Legal Division for a review of additional documents relevant to the Works noting the Contractor’s own general terms and conditions must not be attached]